MAPA — Technical Plan

Backend & data pipeline planning document  ·  Draft for internal review  ·  June 3, 2026

1. Current State

Available

3 GB GeoPackage delivered by the partner organization, stored locally at data/raw/la_marana.gpkg.

108 vector layers, all in EPSG:6566 (Puerto Rico State Plane, NAD 1983 / 2011), with Spanish-language attribute naming.

Thematic coverage spans flood and hazard zones, electric grid infrastructure, conservation areas, land use, administrative boundaries, critical facilities, hydrography, soils, and geology.

Not Yet Available

Finalized data dictionary with field-level include/exclude flags.

Reference spatial unit decision (municipality, barrio, special district, or parcel).

MVP layer shortlist confirmed by the partner organization.

Building footprints and digital elevation model (DEM) raster.

LLM-focused team member onboarded (currently gated on contract completion).

Open Product Questions

Map-first versus chat-first interaction model.

Tightness of coupling between language model responses and map behavior.

MVP user personas and representative example queries.

Spanish-first interface versus bilingual toggle.

2. Proposed Technical Stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Language Model | Claude (Sonnet 4.6 for production, Haiku 4.5 for cheaper calls) | Strong Spanish-language performance, native tool-use, reliable reasoning over long context. |
| Backend Framework | FastAPI (Python 3.11+) | Standard for ML and LLM applications, async by default, generates OpenAPI specs automatically. |
| Spatial Database | PostGIS on PostgreSQL 16 | Industry standard, supports direct import from GeoPackage, full SQL surface for spatial queries. |
| Vector Database | pgvector extension on the same PostgreSQL instance | Single database to operate, back up, and hand over to the partner organization. |
| Embeddings | Voyage voyage-3 or OpenAI text-embedding-3-large | Multilingual embedding quality is critical for Spanish documents. |
| Document Parsing | unstructured + pypdf for PDFs | Mature open-source tooling with good layout preservation. |
| Frontend | React + Mapbox GL JS | Aligned with prior team direction; Mapbox account to be created under partner ownership. |
| Hosting | To be determined under partner-owned account | Required by the long-term ownership transfer goal. |

Alignment with Long-Term Ownership Goal

All components are open-source with the exception of the language model API and the embeddings provider, both of which are swappable.

A single PostgreSQL instance handles both spatial and vector data, reducing operational complexity for handoff.

All third-party accounts (Mapbox, Anthropic, hosting) will be created under the partner organization from the start.

3. Data Pipeline Architecture

The platform follows a linear ingestion-to-response pipeline. Each stage has a clearly assigned owner and a defined interface to the next stage.

| Stage | Responsibility | Description |
| --- | --- | --- |
| Source Data | Partner organization | GeoPackage layers, planning PDFs, policy documents, future live data feeds. |
| Ingestion | Backend engineering | Validation, CRS normalization, attribute filtering via the include/exclude flag, PDF chunking and embedding. |
| Storage | Backend engineering | PostGIS tables for spatial data, pgvector tables for embedded document chunks, plus dictionary metadata. |
| Query Layer | Backend + LLM engineering | Spatial tool functions exposed to the agent, RAG retrieval, optional reranker. |
| LLM Agent | LLM engineering | Claude with registered tool schemas, citation tracking, bilingual response handling. |
| API Surface | Backend engineering | FastAPI endpoints, streaming responses, structured map-action protocol. |
| Frontend | Frontend engineering | Chat interface, Mapbox map, map-action handler. |

Architecture Decisions to Validate

Normalize all spatial data to EPSG:4326 at the application layer while retaining the original EPSG:6566 for analytical workflows. Web maps expect WGS 84.

Use a two-table RAG pattern: one table for document chunks with embeddings, one for document metadata (source, page, location tag, language). This allows location filtering before semantic search.

Define tool schemas in code as typed Python functions rather than configuration files. Easier to test, version, and review.

4. Roles and Responsibilities

| Role | Ownership Areas |
| --- | --- |
| Lead Engineer | Architecture sign-off, ingestion patterns, shapefile QC, technical mentorship. |
| Backend Engineer | Ingestion scripts, PostGIS schema, FastAPI scaffold, spatial tool functions, dictionary automation. |
| LLM Engineer | Retrieval quality, prompt design, agent loop, evaluation harness, Spanish-language evaluation. |
| Frontend Engineer | Mapbox integration, chat UI, map-action protocol contract, third-party account ownership setup. |
| Product Manager | Scope discipline, partner communication, resolution of open MVP questions. |
| UX Lead | User research, bilingual interface design, community testing protocol. |

Interface Contracts Requiring Explicit Agreement

Backend to Frontend: the map-action protocol, defining the JSON shape the language model emits when it wants to drive the map (for example, a zoom-to action with a bounding box and a target layer).

Backend to LLM Engineering: the tool registry, defining function signatures, argument types, and return shapes for every callable exposed to the agent.

Backend to Data Team: the data dictionary CSV format that the ingestion pipeline reads directly from.

5. Coordination with LLM Engineering

Preparation Before LLM Engineer Onboards

FastAPI skeleton with a stub POST /query endpoint, ready for the agent to plug into.

Tool registry interface with two example tools (municipality lookup by coordinate, document search) that can be extended.

A starter set of ten to twenty bilingual evaluation questions providing an immediate target.

Documented data dictionary CSV and PostGIS schema explaining what is queryable.

Expected Inputs from LLM Engineering

Embeddings model selection based on a Spanish-language evaluation.

Prompt templates for the agent loop, including extraction of citations and map actions.

Recommendation on whether to introduce a reranker.

Design of the evaluation harness for response quality, particularly in Spanish.

Cadence

A weekly thirty-minute sync between backend and LLM engineering, scheduled on Mondays, focused on the tool registry, prompt iteration, and evaluation results. Day-to-day blockers handled asynchronously.

6. Schedule and Milestones

| Period | Milestones |
| --- | --- |
| June 2026 | Inventory CSV and per-layer dictionary stubs delivered; PostGIS instance stood up; five priority layers ingested end-to-end; FastAPI skeleton in place; reference spatial unit confirmed; MVP layer shortlist drafted. |
| July 2026 | LLM engineer onboarded (contract permitting); first RAG prototype on two to three planning PDFs; first tool-use prototype; bilingual evaluation harness operational; internal end-to-end demo. |
| August 2026 | Frontend wired to backend; map-action protocol live; five to ten tools defined across priority layers; RAG over ten or more documents with citations; Spanish UX review; internal demo to leadership. |
| September to December 2026 | First community testing session; iteration on tools, prompts, and layer coverage based on real queries; hosting migration to partner-owned infrastructure; performance and cost tuning. |
| January to April 2027 | Beta release in April 2027 — bilingual, partner-owned, public-facing. |

Schedule Risks

Contract delays affecting LLM engineer onboarding. Fallback: backend covers basic RAG, with evaluation quality likely to lag until full onboarding.

Data dictionary incomplete by end of June. Fallback: auto-generated dictionary with permissive include/exclude defaults, refined later.

Reference spatial unit unresolved. This blocks geotagging of non-spatial documents; an answer is needed from the partner organization by end of June.

Spanish-language quality. Embedding model choice has greater impact than commonly assumed; time should be budgeted for proper evaluation.

7. Proposed Internal Cadence

The team currently relies too heavily on the broader partner meetings for tactical decisions. The following internal touchpoints are proposed to address this.

| Meeting | Frequency | Length | Focus |
| --- | --- | --- | --- |
| Engineering Sync | Weekly (Tuesday or Wednesday) | 45 minutes | Round-robin status, one rotating architecture decision, blockers and required external decisions. |
| Backend to LLM Sync | Weekly (Monday) | 30 minutes | Tool registry updates, prompt iteration, evaluation results, interface adjustments. |
| Product Check-in | Biweekly | 30 minutes | Scope, user research findings, MVP question status. |

8. Deliverables for the Upcoming Partner Call

Documents Prepared in Advance

This planning document, circulated for internal review.

Inventory master CSV covering all 108 layers with automated flags for recency concerns, duplicate exports, and candidate reference units.

Per-layer data dictionary stubs in the agreed CSV format, ready for the partner data team to complete with field descriptions.

Proposed MVP layer shortlist of approximately ten to fifteen layers for partner validation.

Questions for the Partner Organization

Confirmation of the reference spatial unit (municipality, barrio, special district, or parcel).

Confirmation of the MVP layer shortlist.

Priority planning documents and PDFs for inclusion in the first RAG ingestion.

Timeline for setting up Mapbox and hosting accounts under partner ownership.

Timing of the first community testing session.

9. Decisions Log

| Date | Decision | Owner |
| --- | --- | --- |
| 2026-05-22 | Data dictionary will be delivered as structured CSV or Excel rather than narrative documents. | Lead Engineering |
| 2026-05-08 | Phased development is acceptable; the team will not wait for a perfect database before beginning. | Team |
| 2026-06-03 | Proposed stack: Claude, FastAPI, PostGIS, pgvector. | Backend (proposed, pending sign-off) |

10. Reference Information

Local GeoPackage path: data/raw/la_marana.gpkg (3 GB, 108 layers, EPSG:6566).

Partner-shared GeoPackage Drive folder, ArcGIS package available as alternate format.

Partner data team contacts and project lead identified separately for internal reference.